PRODUCT REQUIREMENTS DOCUMENT

AI QA Use Case Generator

Turning Requirements into Complete Test Suites — Instantly

| Document Owner | Pushkin Singh Negi |
| --- | --- |
| Version | 1.0 — Initial Release |
| Date | June 2026 |
| Status | Ready for Development |
| Target Launch | Q3 2026 |
| Platform | Web Application — Vercel Deployment |
| Repository | github.com/negipushkin/ai-qa-generator |

1. EXECUTIVE OVERVIEW

Product Vision Enable any Product Manager, Business Analyst, or Delivery Lead to generate a complete, structured QA test suite from a plain-English requirement in under 60 seconds — without QA engineering expertise.

Software quality assurance is a bottleneck in every agile delivery cycle. QA engineers spend 40–60% of their time manually writing test cases from PRDs and user stories — work that is repetitive, context-dependent, and consistently under-resourced in fast-moving startups and enterprise delivery teams.

The AI QA Use Case Generator eliminates this bottleneck by applying large language model reasoning to requirement analysis, automatically generating functional test cases, edge cases, negative scenarios, BDD/Gherkin scripts, and a requirements traceability matrix — in a single generation cycle.

This is not a test automation tool. It is an AI-powered test design tool — sitting upstream of test execution, accelerating the highest-effort manual phase of QA.

Problem Statement

| Pain Point | Current State | Impact |
| --- | --- | --- |
| Manual test case writing | QA engineers write cases line-by-line from PRDs | 2–5 days per sprint per feature |
| Inconsistent coverage | Coverage depends on individual QA skill and time | Edge cases and negative scenarios routinely missed |
| No traceability | Test cases rarely mapped back to requirements | Audit failures, compliance gaps in regulated industries |
| Knowledge silos | QA methodology locked in individual engineers | Delivery risk when QA resources change |
| Late-cycle defects | Insufficient test design leads to production bugs | Re-work cost 5–10x higher than shift-left testing |

2. PRODUCT OBJECTIVES & SUCCESS METRICS

Primary Objectives

- Reduce test case generation time from days to minutes for any delivery team

- Ensure comprehensive QA coverage — functional, edge, negative, and BDD scenarios — for every requirement

- Provide a requirements traceability matrix automatically, enabling compliance-ready documentation

- Make QA design accessible to non-QA roles — PMs, BAs, Delivery Leads — without specialist knowledge

- Deliver a production-quality, hosted application demonstrating AI-powered delivery tooling

Success Metrics — 90 Days Post Launch

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Test case generation time | < 60 seconds end-to-end | App telemetry — generation timestamp delta |
| Average test cases per generation | 15–30 cases per requirement | Output count per session log |
| Coverage completeness | Functional + Edge + Negative + BDD in every output | Output schema validation |
| User return rate | 40%+ sessions from returning users within 30 days | Session analytics |
| Traceability matrix included | 100% of outputs include RTM | Output schema validation |
| Generation accuracy (user-rated) | 80%+ rated as 'usable without major edits' | In-app feedback widget |

3. USER PERSONAS & USE CASES

Primary Personas

Persona 1 — The Delivery Lead

| Role | Project Manager / Delivery Manager |
| --- | --- |
| Context | Managing 5–10 feature deliveries per sprint across engineering and QA |
| Pain | QA test design is a bottleneck; team lacks QA bandwidth |
| Goal | Generate a complete test suite before sprint kick-off without waiting for QA |
| Uses the tool for | Pasting user stories directly from Jira to generate test cases in sprint planning |

Persona 2 — The Business Analyst

| Role | BA / Product Analyst |
| --- | --- |
| Context | Writing PRDs and functional specs; hands off to engineering and QA |
| Pain | Test coverage is inconsistent; edge cases discovered late in UAT |
| Goal | Attach a complete test suite to every PRD as a standard deliverable |
| Uses the tool for | Generating test cases immediately after writing acceptance criteria |

Persona 3 — The Startup PM

| Role | Product Manager at a Series A–C startup |
| --- | --- |
| Context | No dedicated QA team; developers test their own code |
| Pain | Production bugs from insufficient test coverage; no time to write test cases manually |
| Goal | Shift QA left — catch defects in design, not production |
| Uses the tool for | Generating BDD scenarios to share with developers as acceptance criteria |

4. FEATURE SPECIFICATION

Core Features — V1.0

F1 — Requirement Input Interface

- Rich text input area supporting plain English user stories, PRD excerpts, or acceptance criteria

- Character limit: 5,000 characters per input

- Pre-loaded example prompts for first-time users (Login flow, Payment processing, Search functionality)

- Input validation — flags inputs too vague to generate meaningful test cases

- Input history — last 5 sessions stored in browser local storage

F2 — AI Generation Engine

- GPT-4 Turbo via OpenAI API with structured output prompting

- System prompt engineered to produce consistent JSON schema output covering all 5 output types

- Temperature: 0.3 — balanced creativity with determinism for test design context

- Max tokens: 4,000 per generation to ensure complete output without truncation

- Generation time target: < 30 seconds for standard requirements (< 1,000 chars)

- Error handling: graceful fallback messaging if API timeout or rate limit hit

F3 — Test Case Output — 5 Output Types

| Output Type | Description | Format |
| --- | --- | --- |
| Functional Test Cases | Happy path scenarios covering primary user flows | ID · Title · Precondition · Steps · Expected Result · Priority |
| Edge Case Scenarios | Boundary conditions, limit values, unusual inputs | Same structure as functional + Edge Category tag |
| Negative Test Cases | Invalid inputs, error handling, failure paths | Same structure + Expected Error Message |
| BDD / Gherkin Scenarios | Given-When-Then format for behaviour-driven development | Feature · Scenario · Given · When · Then · And |
| Requirements Traceability Matrix | Maps each test case back to source requirement clause | Requirement ID · Requirement Text · Linked Test Case IDs · Coverage Status |

F4 — Results Display

- Tabbed interface — one tab per output type (Functional / Edge / Negative / BDD / RTM)

- Test case count badge on each tab (e.g. 'Functional (12)')

- Collapsible individual test case cards for readability

- Priority colour coding — Critical (red), High (orange), Medium (yellow), Low (green)

- Copy-to-clipboard on individual test cases and full output

F5 — Export

- Export all output types as a single Excel workbook (.xlsx) — one sheet per output type

- Export individual tabs as CSV

- Copy full output as formatted Markdown (for Confluence / Notion paste)

- Export RTM as standalone Excel with coverage summary dashboard

F6 — Generation History

- Last 10 generations saved in session with timestamp and input preview

- Re-generate from history with one click

- Clear history option

5. TECHNICAL ARCHITECTURE

Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React 18 + Vite + Tailwind CSS | Fast build, component-based, mobile-responsive by default |
| AI Layer | OpenAI GPT-4 Turbo API | Best structured output reliability; JSON mode support |
| Output Generation | SheetJS (xlsx) | Client-side Excel export without server dependency |
| State Management | React useState / useReducer | Lightweight; no Redux overhead for this scope |
| Hosting | Vercel | Zero-config deployment, global CDN, automatic HTTPS |
| Repository | GitHub | Version control, CI/CD via Vercel GitHub integration |
| Analytics | Vercel Analytics | Page views, session data, performance metrics |

System Architecture

Architecture Principle Fully client-side rendering with direct OpenAI API calls from the browser. No backend server required for V1 — keeps infrastructure simple, deployment instant, and cost at zero beyond API usage.

- User inputs requirement text in the React frontend

- On generation trigger, the app calls OpenAI API directly with a structured system prompt and user input

- OpenAI returns a JSON object with 5 keys — one per output type — parsed and rendered into the tabbed UI

- Export functions operate client-side using SheetJS — no file upload to any server

- Session history stored in browser localStorage — no database required for V1

OpenAI Prompt Architecture

System Prompt Design The system prompt is the core IP of this product. It instructs GPT-4 to act as a senior QA engineer, enforces strict JSON schema output, and provides few-shot examples for each output type to ensure consistency across generations.

Prompt Structure

- Role definition — 'You are a senior QA engineer with 10+ years of experience in enterprise software testing'

- Output schema — strict JSON structure with 5 required keys, each containing an array of objects with required fields

- Quality instructions — minimum coverage requirements (at least 3 negative scenarios, at least 2 BDD scenarios per feature)

- Few-shot examples — 2 complete example input/output pairs embedded in the system prompt

- Validation instruction — self-check before outputting: 'Verify all test case IDs are unique and all RTM entries reference valid test case IDs'

Data Flow Diagram

| Step 1 | User pastes requirement text into input field |
| --- | --- |
| Step 2 | App constructs API payload — system prompt + user input + JSON mode enabled |
| Step 3 | POST request to OpenAI /v1/chat/completions endpoint |
| Step 4 | Response parsed from JSON string to JavaScript object |
| Step 5 | State updated — each output type stored in corresponding state variable |
| Step 6 | UI re-renders — tabs populated with structured test case cards |
| Step 7 | User exports — SheetJS generates .xlsx in browser, triggers download |

6. UX & INTERFACE DESIGN

Screen Flow

- Landing screen — headline, value proposition, 'Generate Test Cases' CTA, example prompt chips

- Input screen — text area, character count, example prompts, Generate button

- Loading state — skeleton loader with progress steps ('Analysing requirement → Generating functional cases → Building BDD scenarios → Compiling RTM')

- Results screen — tabbed interface with all 5 output types, export bar pinned at bottom

- History panel — slide-out drawer from right, last 10 generations listed

Design Principles

- Speed first — results visible within 30 seconds; no unnecessary loading screens

- Zero learning curve — first-time user should generate useful output without reading any documentation

- Export-ready — every output is formatted for immediate paste into Jira, Confluence, Excel, or TestRail

- Mobile-responsive — fully functional on tablet; input and results readable on mobile

UI Component Map

| Component | Description | Library |
| --- | --- | --- |
| RequirementInput | Large text area with char count and example chips | Tailwind custom |
| GenerateButton | Primary CTA with loading spinner state | Tailwind custom |
| OutputTabs | Tab navigation with count badges per output type | Tailwind custom |
| TestCaseCard | Collapsible card with all test case fields | Tailwind custom |
| PriorityBadge | Colour-coded priority indicator | Tailwind custom |
| ExportBar | Sticky bottom bar with Export Excel / CSV / Markdown buttons | Tailwind + SheetJS |
| HistoryDrawer | Slide-out panel with past generations | Tailwind custom |
| LoadingProgress | Step-by-step generation progress indicator | Tailwind custom |

7. RELEASE PLAN

Phased Delivery

| Phase | Scope | Timeline | Success Gate |
| --- | --- | --- | --- |
| Phase 1 — MVP | F1 Input + F2 AI Engine + F3 Output (Functional + Edge + Negative) + Basic display | Week 1–2 | End-to-end generation working; results displayed on screen |
| Phase 2 — Complete Output | F3 BDD/Gherkin + RTM + F4 Tabbed UI + Priority badges | Week 3 | All 5 output types generating correctly; tabbed UI live |
| Phase 3 — Export | F5 Excel + CSV + Markdown export | Week 4 | One-click Excel download with 5 sheets working |
| Phase 4 — Polish | F6 History + Example prompts + Error handling + Analytics | Week 5 | Production-ready; Vercel deployment live |
| Phase 5 — V1.1 | User feedback integration + prompt refinement + UI improvements | Week 6–7 | 80%+ user satisfaction on output quality |

RAID Log

| Type | Item | Impact | Mitigation |
| --- | --- | --- | --- |
| Risk | OpenAI API rate limits during demo | High | Implement exponential backoff; cache last 5 generations |
| Risk | GPT-4 output inconsistency for vague requirements | Medium | Input validation + minimum character threshold |
| Risk | API key exposure in client-side code | High | Use Vercel environment variables; never commit key to GitHub |
| Assumption | Users have sufficient requirement clarity to generate meaningful output | Medium | Provide guided example prompts to set input quality bar |
| Assumption | Excel export covers 90% of user export needs | Low | Monitor feedback; add PDF if requested |
| Dependency | OpenAI GPT-4 Turbo API availability | High | Monitor OpenAI status page; display graceful error if down |
| Issue | None at PRD stage | — | — |

8. ACCEPTANCE CRITERIA

Definition of Done — V1.0

- User can paste any requirement text (50–5,000 chars) and receive a complete test suite in < 60 seconds

- Output includes at minimum: 5 functional test cases, 3 edge cases, 3 negative scenarios, 2 BDD scenarios, and a complete RTM

- All test case IDs are unique and all RTM entries reference valid test case IDs

- Excel export produces a valid .xlsx file with 5 named sheets, downloadable in all major browsers

- Application is live on Vercel with a custom URL and HTTPS

- Application is fully functional on Chrome, Firefox, Safari, and Edge

- Application is responsive on tablet (768px+)

- Error states handled gracefully — API timeout, rate limit, invalid input

- GitHub repository is public with README, tech stack documentation, and live demo link

- Vercel Analytics integrated and showing session data

9. FUTURE ROADMAP — V2 & BEYOND

| Feature | Description | Priority | Version |
| --- | --- | --- | --- |
| Jira Integration | Push generated test cases directly to Jira as test issues or subtasks | High | V2 |
| TestRail Export | Export RTM and test cases in TestRail-compatible CSV format | High | V2 |
| Multi-Requirement Batch | Upload a full PRD document and generate test suites for all requirements at once | High | V2 |
| Domain-Specific Prompts | Pre-configured prompt modes for Healthcare, Fintech, E-commerce contexts | Medium | V2 |
| Confluence Integration | Publish test suites directly to Confluence pages | Medium | V2.1 |
| Test Case Editing | In-app editing of generated test cases before export | Medium | V2.1 |
| Coverage Analytics | Dashboard showing coverage completeness, test case distribution, and RTM gaps | Medium | V3 |
| AI Re-generation | Regenerate individual test cases or specific output types without full re-run | Low | V3 |
| Team Workspace | Multi-user accounts with shared generation history and team templates | Low | V3 |

10. APPENDIX

Sample Input

Example Requirement As a registered user, I want to be able to reset my password using my registered email address, so that I can regain access to my account if I forget my password. The system should send a reset link valid for 24 hours. The link should be single-use and expire immediately after use.

Sample Output — Functional Test Case

| Field | Value |
| --- | --- |
| Test Case ID | TC-001 |
| Title | Successful password reset with valid registered email |
| Precondition | User has a registered account with a verified email address |
| Step 1 | Navigate to login page and click 'Forgot Password' |
| Step 2 | Enter registered email address and click 'Send Reset Link' |
| Step 3 | Check email inbox for reset link |
| Step 4 | Click reset link within 24 hours of receipt |
| Step 5 | Enter and confirm new password, submit |
| Expected Result | Password updated successfully; user redirected to login; confirmation email sent |
| Priority | Critical |
| Requirement Ref | REQ-001 |

Sample Output — BDD Scenario

Gherkin Format Feature: Password Reset Scenario: User successfully resets password with valid email Given the user is on the Forgot Password page And the user has a registered account with email "user@example.com" When the user enters "user@example.com" and clicks Send Reset Link Then a reset email is sent to "user@example.com" And the reset link is valid for 24 hours And the reset link expires immediately after first use

Glossary

| Term | Definition |
| --- | --- |
| BDD | Behaviour-Driven Development — a testing approach using Given-When-Then scenarios as executable specifications |
| Gherkin | The plain-English DSL used to write BDD scenarios, structured as Feature / Scenario / Given / When / Then |
| RTM | Requirements Traceability Matrix — a document mapping requirements to test cases to verify complete coverage |
| Edge Case | A test scenario at the boundary or limit of input ranges or system conditions |
| Negative Test | A test designed to verify system behaviour when given invalid, unexpected, or out-of-range inputs |
| UAT | User Acceptance Testing — final testing phase where business stakeholders verify the product meets requirements |
| Shift-Left Testing | The practice of moving testing activities earlier in the SDLC to catch defects closer to the source |

AI QA Use Case Generator  ·  PRD v1.0  ·  Pushkin Singh Negi  ·  June 2026